## Slide 1: DataStage to Matallion Migration – High Level Testing Strategy

## Slide 2
ADLS
Snowflake
High Level Test Strategy (Illustration)
Matallion
ADLS
Snowflake
Matallion
ADLS
Snowflake
Matallion
SIT
UAT
PROD
ADLS
Snowflake
Matallion
DEV
ADLS
Snowflake
Matallion
DEV-IIT
Managed Environments – Future State + Current State
Project Team Development and Initial Test Environments
Oracle
Netezza
DataStage File Storage & ETL
Oracle
Netezza
DataStage File Storage & ETL
AB
AB
*Logically rather than Physically separated environments
Snowflake
SRDM
EDRDEV
Oracle
Netezza
DataStage File Storage & ETL
Current State Development Environment
AB
AB
AB
CI/CD
Scope:
Regression A/B Testing against Netezza
A/B Results Summary
A/B Detail Diff Report
Manual runs to populate Netezza (not scheduled through HWA)
Scope:
Develop A/B Testing Requirements and Logic
Develop A/B Results Summary & Diff Report
Configure A/B Testing against both the SRDM replicated layer and the Netezza Dev environment
Scope:
Regression A/B Testing against Netezza
A/B Results Summary
A/B Detail Diff Report
Validate HWA Scheduling
It is valid for A/B Testing to occur in SIT and/or UAT on an application-by-application basis, with dependencies on data availability and Collision Mitigation.
Scope:
Reasonableness checks as opposed to Regression A/B Testing
Defect process based on business feedback
Scope:
Capability to get copies from Managed Environments into Netezza DEV based on integration testing needs, typically uses Test Minor data
CI/CD
CI/CD

## Slide 3
AB

## Slide 4
Validation / Test Plan:
Application | Impacted Tables | Read / Write
Sr Market Meals | FHD_ENAD_ADDRESS_D | Read
Sr Market Meals | FOOD_INSECURITY_ANSWER_REF | Write
Sr Market Meals | FOOD_INSECURITY_FACT | Write
Sr Market Meals | MEAL_ORDER_FACT | Write
Sr Market Meals | MEAL_ORDER_MENU_REF | Write
Sr Market Meals | MEAL_ORDER_STATUS_REF | Write
Sr Market Meals | TB_FOOD_DELIVERY_UTILIZATION | Write
Sr Market Meals | TB_FOOD_INSECURITY | Write
Sr Market Meals | TB_FOOD_ORDER_UTILIZATION | Write
Sr Market Meals | VW_MEMBER_ADDRESS | Read
Sr Market Meals | VW_MEMBER_ELIGIBILITY_FACT | Read
Sr Market Meals | VW_MEMBER_ELIGIBILITY_FACT_HISTORY | Read
Sr Market Meals | VW_PRODUCT_CLIENT_CONTRACT | Read
Key Decision(s):
A/B Testing stategy can either focus on the main table or file being created as part of an application conversion. Recommendation is to check each table that is written to.
For each application, use the requirements documenations (SRS, SDD, STTM) to identify source and target tables/files at an application level.
Depending on data volumes and comparison perfomance determine how to setup the configuration table for a given application.
Summary results will persist and keep continous records. Detailed Difference reports will only be available for the current test run.

## Slide 5
Defect Remediation Plan:
Work Item Type: Bug
Relevant Fields:
Steps to Reproduce
System Info / Found In Build
Acceptance Criteria
Integrated in Build
Priority
Severity
Issue bugs against User Stories, the User Stories should reflect a particular application that is being converted.
In this example the Bug report is mainly to track the results of A/B Testing and the need to fix something in the Matallion code for the converted application.

## Slide 6
Discussion Notes:
Review Comments: 9/27/2023
A/B Data Validations:
Legacy keys, which are business/natural/composite keys should be generated the same regardless if they are part of initial or incremental data loads (current state or future state)
Sequential surrogate keys need to be compared differently

## Slide 7
Sterling Secure File Transfer
BCBSRI Gateway Server(ODS)
Infogix
File Validations
Imputation
FTP
Facets
Extracts
Netezza
FDA
Oracle Landing
EVP
Staging
Cert
Cert Hist
Publish
Landing
EVP
Stage
LTC
Balance & Control
Enterprise Admin System
External Vendors
Claims
Non-Claims
Case Management
Network
Billing
Income
Ref & Cert
Prime
CareMark
ClearCycle
Millonzi
Amwell
EyeMed
UCD
Landmark
VirginPlus
PAPA
ILS
NationsHearing
DataStage File Storage & ETL Processing Engine
Database Storage & SQL processing Engine
MSS
Claims
Non-Claims
Case Management
Network
Billing
Income..
Self Serv Portal
1
a
2
b
c
7
ABACUS
ONPOINT
CPB
CPB
CCMS
Vertafore
Altegra
HCFS
HMS
Mede
Wipro
Brown Univ
Altegra
London Health
Prospect
Zest Health
HHS
DOP
Other Demand
SAS
BOXI
Vendor Incoming Files
Vendor Outgoing & Incoming Files
BCBSRI
CDH
PBM
ITS-Host
MEDHOK
FEP
PCP
DENTAL
ACCUM
OCL
Sr Market
EDR-Finance
EDR-CMS
EDR-Claims
EDR-Non-Claims
EDR-ACG
EDR-HCG
Current State (Working Version)
4
5
6
ABC
Internal applications
* Its not complete list of vendors
Netapp storage

## Slide 8
DataStage Netezza Oracle Environment
Application | Component |  | Dev | SIT | Test/SIT Minor | SIT Test 2 | SIT Major | UAT | Production
FDA | Netezza | Server | NPSDEV | NPSDEV | NPSDEV | NPSDEV | NPSTEST | NPSTEST | NPSPROD
 |  | Database | FDADEV1 | FDATST2 | FDATST6 | FDATST4 | FDATST8 | FDAUAT1 | FDAPRD1
 | DataStage | Project Name | FDADEV | FDATST | FDATST1 | FDATST3 | FDATST2 | FDAUAT | FDAPRD
EDR | Oracle | Server | bazeu2dledr01 | bazeu2tledr02 | bazeu2tledr02 | bazeu2dledr01 | bazeu2tledr02 | bazeu2tledr02 | bazeu2pledr02
 |  | Database | CBIDEV3 | CBITST1 | FACTST1 | FACDEV1 | FACTST3 | CBIUAT1 | CBIPRD1
 | Netezza | Server | NPSDEV | NPSDEV | NPSDEV | NPSDEV | NPSTEST | NPSTEST | NPSPROD
 |  | Database | HIWDEV2 | HIWTST2 | FACTST2 | RPTTST2 | FACTST4 | HIWUAT1 | EDRPRD1
 | DataStage | Project Name | CBIDEV | CBITST | BTRTST1 | CBITST2 | BTRTST2 | CBIUAT | CBIPRD
FDM | DataStage | Project Name | FDMDEV | FDMTST | FDMTST1 | - | FDMTST2 | FDMUAT | FDMPRD
ABC | Netezza | Server | NPSDEV | NPSDEV | NPSTEST | NPSTEST | NPSTEST | NPSTEST | NPSPROD
 |  | Database | ABCDEV1 | ABCTST1 | ABCUAT1 | ABCUAT1 | ABCUAT1 | ABCUAT1 | ABCPRD1
MSS | Netezza Source | Database | HIWDEV3 | RPTTST2 | FACTST2 | - | FACTST4 | - | EDRPRD1
 | DataStage | Project Name | MSSDEV | MSSTST | MSSTST1 | MSSTST2 | MSSTS2 | - | MSSPRD
SQL server – QA database exist

## Slide 9
DataHub Environment
Development
SIT(Minor)
UAT((Major/PPM0)
Production
ST(Test 2)
To be created
<<Dev Storage Account>>
/<<Container>>/<<Directory>>
<<SIT Storage Account>>
/<<Container>>/<<Directory>>
<<UAT Storage Account>>
/<<Container>>/<<Directory>>
<<PRD Storage Account>>
/<<Container>>/<<Directory>>
Azure Data Lake Storage Gen 2
Matillion
<<Dev Matillion Instance>>
Projects
EDR Supply
Demand
<<Test Matillion Instance>>
Projects
EDR Supply
Demand
<<Test Matillion Instance>>
Projects
EDR Supply
Demand
<<Prod Matillion Instance>>
Projects
EDR Supply
Demand
Snowflake
<<Snowflake Org Account>>
Databases
LandingDev
FDADev
EDRDev
DOPDev
<<Demand-App-Database>>
<<Snowflake Org Account>>
Databases
LandingMinor
FDAMinor
EDRDevMinor
DOPDevMinor
<<Demand-App-Database>>
<<Snowflake Org Account>>
Databases
LandingMajor
FDAMajor
EDRMajor
DOPMajor
<<Demand-App-Database>>
<<Snowflake Org Account>>
Databases
LandingProd
FDAProd
EDRProd
DOPProd
<<Demand-App-Database>>
SDD_Cloud_Native_Data_Foundation_Layer_v1.0.docx
Matillion LLD
Snowflake LLD
<<Dev Storage Account>>
/<<Container>>/<<Directory>>
<<Dev Matillion Instance>>
Projects
EDR Supply
Demand
<<Snowflake Org Account>>
Databases
Landing
FDA
EDR
DOP
<<Demand-App-Database>>

## Slide 10
DataHub Snowflake Environment
SDD_Cloud_Native_Data_Foundation_Layer_v1.0.docx
Ref